حتماً. این نسخه را به‌عنوان سند بایگانی‌شده و مرجع رسمی Phase 2 نگه دار. متن طوری تنظیم شده که بعداً برای implementation به coding agent داده شود و تصمیم‌های معماری قفل‌شده گم نشوند.

# PHASE 2 — ERROR TRACKING & OPERATIONAL ERROR HISTORY

# FINAL ARCHITECTURE BLUEPRINT — ARCHIVED

Status: READY FOR IMPLEMENTATION

Prerequisites:

- Phase 0 must be fully implemented and verified.

- Phase 1 must be fully implemented and verified.

- Actual Prisma migration/schema production state must be verified before migration creation.

==================================================

1. PHASE OBJECTIVE

==================================================

هدف Phase 2 ایجاد یک سیستم داخلی، قابل اتکا و توسعه‌پذیر برای:

- ثبت خطاهای عملیاتی مهم

- نگهداری تاریخچه خطا در PostgreSQL

- correlation با requestId

- correlation با userId

- امکان query و تحلیل خطا در آینده

- redaction مرکزی و امن

- structured logging

- fail-open بودن telemetry

- آماده‌سازی یک boundary برای external error tracker در آینده

PostgreSQL/ErrorLog در این فاز source of truth تاریخچه خطاهای عملیاتی است.

هیچ vendor خارجی در این فاز نصب یا فعال نمی‌شود.

==================================================

2. PREREQUISITES

==================================================

قبل از شروع implementation حتماً verify شود:

1. Phase 0 واقعاً implementation شده باشد:

- requestId

- X-Request-ID

- ObservabilityContext

- centralized redaction

- recordError contract

2. Phase 1 واقعاً implementation شده باشد:

- UserPlan

- AiUsage

- AiUsageEvent

- atomic quota reservation

- requestId correlation

- QUOTA_EXCEEDED

- QUOTA_UNAVAILABLE

- AI_PROVIDER_UNAVAILABLE

- lastSeenAt policy در صورت implementation طبق blueprint Phase 1

3. وضعیت واقعی:

- prisma/schema.prisma

- prisma/migrations

- production database schema

قبل از ساخت migration هیچ baseline یا migration فرضی ساخته نشود.

==================================================

3. SCOPE

==================================================

در scope:

- ErrorLog Prisma model

- additive Prisma migration

- centralized error normalization

- centralized recursive redaction

- severity/category mapping

- persistence service

- recordError boundary

- structured console fallback

- operational persistence policy

- route outer-boundary integration

- requestId/userId correlation

- tests

- future external reporter interface

خارج از scope:

- Sentry

- GlitchTip

- PostHog

- Umami

- Datadog

- alerting

- admin dashboard

- analytics

- payment/subscription

- deduplication

- fingerprinting

- retention cleanup

- partitioning

- middleware جدید

- AsyncLocalStorage

- dependency جدید

- تغییر UI

- تغییر business semantics

- تغییر quota algorithm

==================================================

4. ARCHITECTURAL PRINCIPLE

==================================================

Architecture:

Route

↓

Service / existing error mapper

↓

normalizeError()

↓

redact + sanitize

↓

persistence policy

↓

recordError()

↓

PostgreSQL ErrorLog

↓

structured console fallback if persistence fails

↓

optional future external reporter

اصل:

Error Tracking Failure = FAIL-OPEN

یعنی هیچ failure در telemetry نباید باعث fail شدن request اصلی شود.

این اصل مستقل از:

Quota Failure = FAIL-CLOSED

است.

Quota همچنان طبق Phase 1 fail-closed باقی می‌ماند.

==================================================

5. ERROR BOUNDARY

==================================================

recordError فقط در outer error boundary routeها اجرا شود.

Serviceها نباید خودشان error را log کنند.

هدف:

- جلوگیری از duplicate logging

- حفظ separation of concerns

- امکان correlation کامل request

- یک نقطه مرکزی برای redaction و persistence

الگوی اصلی:

catch(error) {

const mapped = existingServiceErrorMapper(error);

recordError(error, context);

if (mapped) {

return mapped;

}

return existingInternalErrorResponse;

}

اما persistence policy باید تعیین کند آیا این error واقعاً باید در ErrorLog ذخیره شود یا خیر.

Expected user errors که طبق policy ignore می‌شوند نباید ErrorLog را پر کنند.

==================================================

6. ERROR TAXONOMY

==================================================

Taxonomy فعلی نباید بی‌دلیل بازنویسی شود.

هیچ error code صرفاً برای logging ساخته نشود.

Mapping:

AUTH:

- INVALID_CREDENTIALS

- UNAUTHORIZED

- WRONG_PASSWORD

HTTP: 401

Severity: warning

Persistence: subset منتخب

VALIDATION:

- VALIDATION_ERROR

- MISSING_DAY_KEY

- SAME_PASSWORD

HTTP: 400

Severity: info

Persistence: ignore

NOT_FOUND:

- NOT_FOUND

- TASK_NOT_FOUND

- USER_NOT_FOUND

- NO_ROLLOVER_CANDIDATES

HTTP: 404

Severity: info

Persistence: ignore

CONFLICT:

- CONFLICT

- EMAIL_TAKEN

- USERNAME_TAKEN

- PLAN_STALE

HTTP: 409

Severity: warning

Persistence: selected operational cases

BUSINESS:

- TASK_ALREADY_DONE

- TASK_NOT_ANALYZEABLE

- OVERDUE_TASK

HTTP: 400

Severity: warning

Persistence: selected important cases

QUOTA:

- QUOTA_EXCEEDED

HTTP: 429

Severity: warning

Persistence: NO

QUOTA:

- QUOTA_UNAVAILABLE

HTTP: 503

Severity: error

Persistence: YES

AI_PROVIDER:

- AI_PROVIDER_UNAVAILABLE

HTTP: 503

Severity: error

Persistence: YES

DATABASE:

- P2002

- P2025

- unmapped infrastructure errors

HTTP: mapped existing status where possible

Severity: error/critical depending on failure

Persistence:

- infrastructure failures YES

- expected P2025/not-found behavior follows persistence policy

INTERNAL:

- INTERNAL

HTTP: 500

Severity: error

Persistence: YES

==================================================

7. ERRORLOG PRISMA MODEL

==================================================

مدل نهایی:

model ErrorLog {

id          String   @id @default(cuid())

requestId   String

userId      Int?

endpoint    String

feature     String?

errorCode   String

statusCode  Int

category    String

severity    String

message     String

stack       String?

metadata    Json?

environment String?

createdAt   DateTime @default(now())

@@index([createdAt])

@@index([errorCode, createdAt])

@@index([category, createdAt])

@@index([severity, createdAt])

@@index([endpoint, createdAt])

@@index([userId, createdAt])

@@index([requestId])

}

==================================================

8. FIELD POLICY

==================================================

id:

- String

- cuid

- primary key

requestId:

- String

- required

- indexed

- NOT unique

- correlation key

userId:

- Int?

- indexed

- optional

- pseudonymous identifier

endpoint:

- String

- required

- indexed with createdAt

feature:

- String?

- optional

- no index initially

errorCode:

- String

- required

- indexed with createdAt

statusCode:

- Int

- required

category:

- String

- required

- indexed with createdAt

severity:

- String

- required

- indexed with createdAt

message:

- String

- required

- sanitized

- length limited

stack:

- String?

- optional

- sanitized

- truncated

- production-safe

metadata:

- Json?

- optional

- allowlist-based

- recursively sanitized

environment:

- String?

- optional

- sourced from deployment/config

- never hard-coded

createdAt:

- DateTime

- required

- default(now)

- indexed

release:

- NOT included in Phase 2

==================================================

9. REQUEST ID POLICY

==================================================

requestId is correlation only.

requestId MUST NOT be:

- unique

- deduplication key

- fingerprint

A single request may legitimately generate multiple operational observations.

Examples:

- provider failure

- quota release failure

- advisor observation

- outer boundary error

Therefore:

requestId = correlation

fingerprint = future dedup mechanism

==================================================

10. NORMALIZATION

==================================================

Central function:

normalizeError(

error,

context

)

Output:

{

errorCode,

statusCode,

category,

severity,

safeMessage,

stack?,

metadata?

}

Rules:

ServiceError:

- preserve existing code

- preserve status

- preserve safe message

- derive category/severity internally

Prisma:

- P2002 → CONFLICT / DATABASE mapping according to existing mapper

- P2025 → NOT_FOUND / DATABASE

- other infrastructure errors → DATABASE or INTERNAL according to classification

AI provider:

- AI_PROVIDER_UNAVAILABLE / 503

Quota:

- QUOTA_UNAVAILABLE / 503

- QUOTA_EXCEEDED / 429

Unknown:

- INTERNAL / 500

- generic safe message

Serialization failure:

- INTERNAL

- minimal safe record

Do not add required fields to ServiceError.

Category and severity should remain derived internally unless Phase 0/1 implementation has already established a compatible contract.

==================================================

11. REDACTION & PRIVACY

==================================================

Redaction must be:

- centralized

- recursive

- deterministic

- fail-safe

- allowlist-first

- executed before persistence

- executed before external reporting

- safe for console fallback

Sensitive keys include:

password

passwordHash

hash

token

jwt

cookie

authorization

apiKey

api_key

secret

connectionString

prompt

rawPrompt

requestBody

body

rawResponse

response

card

cvc

Never persist or emit:

- password

- password hash

- JWT

- cookies

- Authorization header

- API keys

- secrets

- connection strings

- prompts

- raw AI response

- raw request body

- unnecessary PII

- payment information

PII such as:

- email

- phone

- name

- address

must not be included unless a future explicitly-approved allowlist requires it.

Current Phase 2 default:

DO NOT store these fields.

==================================================

12. MESSAGE & STACK SAFETY

==================================================

message:

- sanitize

- redact sensitive patterns

- truncate

- recommended maximum around 2KB

stack:

- sanitize

- redact sensitive patterns

- truncate

- recommended production maximum around 4KB

If stack cannot be safely sanitized:

- omit it

If message/metadata serialization fails:

- discard unsafe details

- produce minimal safe INTERNAL record

==================================================

13. METADATA POLICY

==================================================

metadata must be allowlist-first.

Allowed examples:

- bounded operational identifiers

- safe provider status code

- safe operation name

- safe timing/duration

- safe internal flags

- safe error classification

Disallowed:

- raw request

- prompt

- AI output

- auth headers

- cookies

- tokens

- passwords

- credentials

- payment data

- unnecessary PII

Metadata must also be:

- recursively sanitized

- size limited

- depth limited

- serialization-safe

==================================================

14. PERSISTENCE POLICY

==================================================

recordError flow:

1. normalize

2. sanitize/redact

3. determine persistence policy

4. persist if required

5. optional future external report

6. structured console fallback on telemetry failure

7. swallow telemetry failures

Persistence:

- single insert

- no transaction required

- best effort

- synchronous attempt before response

- no unsafe fire-and-forget

- no retry loop

If DB insert fails:

- do NOT throw to route

- do NOT modify user response

- emit safe structured console fallback

==================================================

15. FAIL-OPEN GUARANTEE

==================================================

Any of these failures must NOT affect the user request:

- ErrorLog database failure

- Prisma insert failure

- serialization failure

- redaction failure

- external reporter failure

- structured telemetry failure

recordError itself must never recursively call recordError for its own internal failure.

No telemetry retry loop.

If telemetry fails:

safe fallback only.

==================================================

16. STRUCTURED CONSOLE FALLBACK

==================================================

Fallback structure:

{

level,

timestamp,

requestId,

userId?,

endpoint,

feature?,

errorCode,

statusCode,

category,

severity,

message,

metadata?

}

Never log:

- raw error object

- raw request body

- prompt

- AI response

- password

- JWT

- cookie

- Authorization

- API key

- secret

- unnecessary PII

All console telemetry must pass through the same sanitization boundary.

==================================================

17. ROUTE INTEGRATION

==================================================

Existing response envelope must remain unchanged.

Existing successful response bodies must remain unchanged.

Existing HTTP statuses must remain unchanged.

Expected errors:

- normalize

- apply persistence policy

- return existing mapped response

Unknown errors:

- normalize

- recordError

- return existing INTERNAL 500 response

Raw console.error calls in routes must be replaced with safe observability handling.

Known locations include:

- auth/login

- tasks/route

- tasks/[id]/analyze

- ai/test

- getCurrentUser

- analyzeTask

==================================================

18. TASKS ADVISOR FALLBACK

==================================================

The existing advisor behavior MUST NOT change.

If advisor construction fails:

- advisor remains null

- request continues according to current behavior

- no rethrow

- no behavior change

Only a safe operational observation may be recorded.

Do not create duplicate ErrorLog entries:

- once for advisor observation

- again for an unrelated outer error

Each actual operational failure should have one appropriate boundary.

==================================================

19. 4XX PERSISTENCE POLICY

==================================================

Default:

VALIDATION:

ignore

UNAUTHORIZED:

ignore

INVALID_CREDENTIALS:

ignore

NOT_FOUND:

ignore

NORMAL USER CONFLICT:

ignore

BUSINESS ERROR:

selected operational cases only

QUOTA_EXCEEDED:

ignore

QUOTA_UNAVAILABLE:

persist

AI_PROVIDER_UNAVAILABLE:

persist

DATABASE INFRASTRUCTURE:

persist

INTERNAL:

persist

Reason:

ErrorLog should represent operationally useful history rather than normal user mistakes.

Security-related auth telemetry can be expanded in a future bounded policy if needed.

==================================================

20. PHASE 1 CORRELATION

==================================================

ErrorLog.requestId and AiUsageEvent.requestId must use the same requestId.

Future operational investigation should be able to correlate:

request

→ user

→ quota reservation

→ AI usage event

→ provider result

→ operational error

without storing:

- prompt

- AI response

- raw provider payload

==================================================

21. EXTERNAL REPORTER BOUNDARY

==================================================

Future interface:

reportExternal(

normalizedRedactedError

): Promise<void>

Requirements:

- input already normalized

- input already redacted

- external adapter never receives raw Error

- external adapter never performs its own privacy assumptions

- failure is swallowed

- external reporting is optional

Phase 2:

- no Sentry SDK

- no GlitchTip SDK

- no PostHog

- no vendor dependency

==================================================

22. DEDUPLICATION

==================================================

No deduplication in Phase 2.

Do NOT:

- fingerprint errors

- use requestId as dedup key

- merge records

- suppress repeated operational failures

Every independent operational error may produce its own ErrorLog.

Future fingerprinting can be considered only after actual error volume and repetition patterns are known.

==================================================

23. RETENTION

==================================================

No cleanup job.

No partitioning.

No automated deletion.

createdAt + indexes are sufficient foundation for future retention policy.

Retention is an operational decision for a later phase.

==================================================

24. MIGRATION STRATEGY

==================================================

Before migration:

1. inspect prisma/schema.prisma

2. inspect actual prisma/migrations

3. verify migration history

4. verify migration_lock.toml

5. verify production schema state

6. determine whether a baseline already exists

NEVER:

- create fake baseline

- assume migration state

- delete production migrations

- reset production database

- use destructive migration

Migration must be:

- additive

- limited to ErrorLog schema/indexes

- production-safe

Deployment order:

1. deploy schema/migration

2. run prisma generate

3. verify ErrorLog exists

4. deploy application persistence code

5. test insert

6. test DB failure behavior

7. activate route recording

If schema is deployed but code is not:

application must continue working.

If code attempts insert against unavailable ErrorLog:

recordError must fail-open.

==================================================

25. FILE IMPLEMENTATION SURFACE

==================================================

Expected files to add:

- ErrorLog-related observability modules

- normalization module

- redaction module

- persistence module

- tests

- Prisma migration after migration state verification

Expected files to modify:

- app/lib/services/errors.ts

- app/lib/getCurrentUser.ts

- route outer catches

- app/lib/ai/analyzeTask.ts boundary

- prisma/schema.prisma

- apiResponse.ts only if required by Phase 0 integration

Do NOT modify unrelated UI/domain files.

==================================================

26. SERVICE BOUNDARIES

==================================================

Recommended conceptual boundaries:

normalizeError()

redactError()

shouldPersistError()

persistError()

reportExternal()

recordError()

recordError is the stable public boundary.

Internal helpers may evolve without changing route contracts.

==================================================

27. TEST PLAN

==================================================

UNIT TESTS:

- ServiceError normalization

- Prisma P2002 mapping

- Prisma P2025 mapping

- provider error mapping

- quota error mapping

- unknown error mapping

- category derivation

- severity derivation

- recursive redaction

- nested secret redaction

- message truncation

- stack truncation

- metadata allowlist

- serialization failure

- redaction failure

- recordError fail-open

- recursion prevention

INTEGRATION TESTS:

- ErrorLog insert

- requestId correlation

- userId correlation

- query by createdAt

- query by errorCode

- query by category

- query by severity

- query by endpoint

- query by userId

- repeated independent errors

- DB unavailable

- insert failure

ROUTE TESTS:

- expected 4xx

- unknown 500

- QUOTA_EXCEEDED 429

- QUOTA_UNAVAILABLE 503

- AI_PROVIDER_UNAVAILABLE 503

- X-Request-ID preservation

- unchanged response envelope

- telemetry failure does not fail successful request

- telemetry failure does not alter expected error response

- advisor fallback unchanged

Do not duplicate Phase 1 concurrency tests.

Only verify Phase 1 correlation boundary.

==================================================

28. SECURITY CHECKLIST

==================================================

Before completion verify:

[ ] password never stored

[ ] password hash never stored

[ ] JWT never stored

[ ] cookie never stored

[ ] Authorization never stored

[ ] API key never stored

[ ] secrets never stored

[ ] prompt never stored

[ ] AI response never stored

[ ] raw request body never stored

[ ] unnecessary PII never stored

[ ] raw Prisma error never stored

[ ] raw provider payload never stored

[ ] raw error object never logged

[ ] stack sanitized

[ ] stack truncated

[ ] metadata allowlisted

[ ] metadata bounded

[ ] console fallback redacted

[ ] external adapter receives only redacted data

==================================================

29. PERFORMANCE

==================================================

Error telemetry must remain lightweight.

Do not:

- perform expensive queries

- add unnecessary transactions

- perform multiple DB writes

- retry repeatedly

- block the request on external vendor

- serialize huge objects

One ErrorLog insert per operational error is the default.

==================================================

30. ROLLOUT

==================================================

Order:

1. verify Phase 0

2. verify Phase 1

3. verify migration state

4. add ErrorLog schema

5. generate additive migration

6. deploy migration

7. verify database

8. implement persistence

9. implement redaction tests

10. integrate routes

11. verify telemetry failure behavior

12. verify no sensitive data leakage

13. monitor ErrorLog volume

14. document operational usage

No vendor activation.

==================================================

31. ROLLBACK

==================================================

If migration has not been deployed:

- stop before deployment.

If migration is deployed but application code is not:

- safe; additive schema remains unused.

If persistence causes issues:

- disable persistence path

- keep safe structured console fallback

- do not change application/business behavior

If redaction has a bug:

- immediately reduce persisted fields

- use minimal safe records

- disable stack/metadata if required

If route integration causes behavior regression:

- revert observability integration

- preserve original response behavior

Never weaken Phase 1 quota fail-closed behavior.

==================================================

32. FUTURE COMPATIBILITY

==================================================

PHASE 3:

Analytics and lastSeenAt remain separate.

ErrorLog remains operational error history.

Analytics must never become ErrorLog source of truth.

PHASE 4:

Admin dashboard may query ErrorLog through indexed fields.

Potential filters:

- date

- errorCode

- category

- severity

- endpoint

- userId

- requestId

PHASE 5:

Subscription/payment/webhook errors reuse:

- requestId

- userId

- endpoint

- category

- severity

- errorCode

No change to core recordError contract.

==================================================

33. NON-NEGOTIABLE GUARDRAILS

==================================================

1. No vendor SDK.

2. No new dependency.

3. No destructive migration.

4. No fake migration baseline.

5. ErrorLog is source of truth for operational error history.

6. Quota remains source of truth for quota.

7. Analytics remains separate.

8. recordError is fail-open.

9. Quota remains fail-closed.

10. recordError runs at outer boundary.

11. Services do not independently log.

12. requestId is indexed, never unique.

13. requestId is correlation, not dedup.

14. No fingerprinting.

15. No raw error logging.

16. No secret persistence.

17. No prompt persistence.

18. No AI response persistence.

19. No raw request body persistence.

20. No unnecessary PII persistence.

21. Response envelopes do not change.

22. HTTP statuses do not change.

23. Advisor fallback behavior does not change.

24. Business logic does not change.

25. UI/domain unrelated files do not change.

26. Telemetry failure never breaks user requests.

==================================================

34. DEFINITION OF DONE

==================================================

[ ] Phase 0 implementation verified

[ ] Phase 1 implementation verified

[ ] Prisma migration state verified

[ ] production schema state verified

[ ] ErrorLog model implemented

[ ] additive migration created safely

[ ] normalization centralized

[ ] category/severity mapping centralized

[ ] redaction centralized

[ ] recursive redaction tested

[ ] stack sanitized and truncated

[ ] message sanitized and truncated

[ ] metadata allowlisted and bounded

[ ] recordError fail-open

[ ] persistence fail-open

[ ] structured console fallback

[ ] route outer-boundary integration

[ ] duplicate logging avoided

[ ] 4xx persistence policy enforced

[ ] QUOTA_UNAVAILABLE persisted

[ ] AI_PROVIDER_UNAVAILABLE persisted

[ ] QUOTA_EXCEEDED not treated as infrastructure error

[ ] requestId correlation with AiUsageEvent

[ ] no sensitive data persisted

[ ] no AI content persisted

[ ] no vendor dependency

[ ] route response envelope unchanged

[ ] HTTP status behavior unchanged

[ ] advisor fallback unchanged

[ ] quota fail-closed unchanged

[ ] unit tests pass

[ ] integration tests pass

[ ] route tests pass

[ ] DB failure tested

[ ] telemetry failure tested

[ ] rollback path defined

==================================================

35. FINAL READINESS

==================================================

Phase 2 is:

READY FOR IMPLEMENTATION

ONLY AFTER:

1. Phase 0 is implemented and verified.

2. Phase 1 is implemented and verified.

3. Actual Prisma migration state is verified.

4. Production schema state is verified before migration creation.

Until those prerequisites are satisfied:

DO NOT implement Phase 2.

==================================================

36. ARCHITECTURAL SUMMARY

==================================================

Phase 2 establishes:

PostgreSQL ErrorLog

+

centralized normalization

+

centralized redaction

+

safe structured logging

+

requestId/userId correlation

+

fail-open telemetry

+

future external reporter boundary

without introducing:

vendor lock-in

new dependencies

business behavior changes

quota behavior changes

AI content storage

sensitive-data leakage

dedup complexity

retention infrastructure

The stable long-term principle is:

APPLICATION BUSINESS LOGIC

remains independent

QUOTA

→ PostgreSQL source of truth

→ fail-closed

ERROR HISTORY

→ ErrorLog source of truth

→ fail-open

ANALYTICS

→ separate future subsystem

EXTERNAL ERROR TRACKING

→ optional future adapter